## Slide 1: JIRA
Lesson 02: JIRA Configuration
Notes: Add instructor notes here.

## Slide 2: Lesson Objectives
In this lesson, you will learn about:
  Configuring Workflow
  Agile Projects
  JIRA features for Agile
  JIRA Versions and Release
  Administrative Activities:
  Creating and Managing boards
  Configuring Project
  Creating Users, groups
  Creating Workflow
  JIRA Reports
Notes: Add instructor notes here.

## Slide 3: 2.1: Workflow to JIRA Workflow
JIRA Issues can move through different states of workflow
On creating issue, its status is always “To Do”
It can go through “In Process” and “Done”
Workflow will depend on the project type and the project while creation
Notes: Add instructor notes here.

## Slide 4
To view the workflow that the certain issue goes through, click on the “View workflow” link that is next to the status field of an issue in the issue details page
2.1: Workflow to JIRA Workflow

## Slide 5: 2.1: JIRA Versions and Release Versions
We can create JIRA versions
After creating versions we can do project releases

## Slide 6: 2.2: Agile Project Agile Project
Agile Projects:
  Requirements are created and grouped together in Product Backlog
  Product Backlog is prioritized according to business importance
  Product Backlog items are assigned to Sprints which are 2-4 week duration
  JIRA supports all above activities followed by Agile Methodology
Notes: Add instructor notes here.

## Slide 7: 2.2: JIRA Features JIRA Features for Agile
Creating boards
  User can create and manage boards which will help display issues from a particular project or multiple projects to be monitored
  2 type of boards in JIRA agile :
    SCRUM board
    Kanban board
Plan:
  Create Backlog Items (issues)
  Create Sprints
  Add backlog items to the sprints
Monitor:
  You can monitor issues in the sprint
  This will show the status of all items in the track mode

## Slide 8: 2.3: JIRA Administration Configure Project
Select Project in Administration

## Slide 9: 2.3: JIRA Administration Configure Project
Select project from project list
We can Configure following for our project:
  Managing Issue Types
  Workflow scheme can be defined
  Screens can be customized
  Components can be created

## Slide 10: 2.3: JIRA Administration User Management
User Management includes:
  Add User
  Create User Groups
  Modify User

## Slide 11: 2.3: JIRA Administration Administrative tasks
Administration -> Issues -> Add Issues
Here we can create custom Issues
Administration -> Issues -> Workflow
Here we can create our own workflow
Administration -> Projects -> Components
Here we can create new project components

## Slide 12: 2.5: JIRA Reports Reports
Agile Reports:
Burndown Chart
Sprint Report
Velocity Chart
Version Report
Epic Report

## Slide 13: Demo
Notes: Add the notes here.
Add instructor notes here.

## Slide 14: Lab
Issues Lab
Notes: Add the notes here.
Add instructor notes here.

## Slide 15: Summary
Workflow – to move issues through different status
Create versions of projects and then release them
Administration activities:
Create and configure project
Notes: Add the notes here.
Add instructor notes here.

## Slide 16: Review Question
Question 1 : Which of the following is not an administrative task?
  Option 1: Creating Version
  Option 2: Creating Component
  Option 3: Create Issue type
Question 2: Velocity chart shows the amount of work left to be done.
  True/False
Question 3: Fill in the Blanks:
______ show different views for tracking projects
Notes: Add the notes here.
Answers:
Question1. All of the above
Question 2: main()